Project Audit 1 – Week 3

# Client’s Vision

# Key Stakeholders

# Client and Stakeholder Expectations

Stakeholder Expectations:

* Accenture
  + See Client Expectations
* ANU
  + The project should ultimately demonstrate the value of integrating Artificial Intelligence systems.
  + The project should be beneficial for Accenture in terms of business growth.
  + The team expects to meet all project deliverables within the schedule.
  + To eventually demonstrate that the proof of concept is a viable solution for tertiary students to effortlessly engage in course selections.

# Project Impact

# Project Milestones, Scheduling, and Deliverables

Project Milestones (weekly):

1. 27th Feb- Kick Off
2. 5th Mar- Finalise documents for the Audit Landing Page
3. 13th Mar- Complete the Define stage
4. 19th Mar- Prepare for Audit 2
5. 27th Mar- Complete the Ideate stage
6. 10th Apr- Complete the prototype
7. 24th Apr- Complete the testing process
8. 30th Apr- Prepare for Audit 3
9. 4th May- Complete project poster
10. 8th May- TechLauncher Showcase

Details about scheduling and deliverables are available in the Project Plan.

# Technical and Other Constraints

# Resources, Risks, and Potential Costs

# NDA and IP Concerns

# Tooling

Team communications: Slack channel “AI Course Selection”, <http://courseai.slack.com>

Task management:   
Trello team “AI Course Selection”, <https://trello.com/aicourseselection>  
Trello board “Tasks”, <https://trello.com/b/QAxPOMSr/tasks>

Project repository:   
GitHub repository “courseai”, <https://github.com/AICourseSelection/courseai>  
GitHub organisation “AICourseSelection”, <https://github.com/AICourseSelection>