## Slide 1: AI Course Selection Schedule and Milestones
Kick Off Team introductions TechLauncher induction workshop Kick off meetings with clients at Accenture | Define Deploy imitation chatbot on Facebook for data collection (Sprint 1) Prepare and send out survey to ANU students Interview academic officers for relevant information Collate and analyse the chatbot, interview, and survey data. Refine the scope of the problem | Ideate Brainstorm designs and concepts based on gathered data (Sprint 3) Create a feature list for the product (Sprint 3) Conceptualise AI framework (Sprint 4) Prototype options for recommendations of AI model (Sprint 4) Try out ideas for AI recommendations and searches (Sprint 4) | Prototype Create high level design for the finalised product (Sprint 5) Decide on the tech stack Complete task chunking for first prototype Meet to assign responsibilities in prototype creation Code prototype (Sprint 6) Code reviews | Test Deploy prototype through designated medium (Sprint 7) Prepare new survey for product Deploy survey to product users Collate results of survey Analyze survey results (Sprint 8) | Implement Implement testing result changes Implement any algorithmic optimization Prepare Amazon Web Services or other cloud computing service for handover to client Prepare any required documentation (Sprints 9 & 10)