## Slide 1: AI Course Selection
Project Audit 2

## Slide 2: Progress
What has been done
What has been delayed
How this affects our project timeline
How we will adapt to the changes in the timeline
Propose a new project timeline
Background project timeline
  Show ideate and define phases here; less focus on later/earlier phases

## Slide 3: Project Timeline
Ideate
Brainstorm designs and concepts based on gathered data (Sprint 3)
Create a feature list for the product (Sprint 3)
Conceptualise AI framework (Sprint 4)
Prototype options for recommendations of AI model (Sprint 4)
Try out ideas for AI recommendations and searches (Sprint 4)
Define
Prepare and send out survey to ANU students
Interview academic officers for relevant information
Collate and analyse the chatbot, interview, and survey data.
Refine the scope of the problem
Kick Off
Team introductions
TechLauncher induction workshop
Kick off meetings with clients at Accenture
Prototype
Create high level design for the finalised product (Sprint 5)
Decide on the tech stack
Complete task chunking for first prototype
Meet to assign responsibilities in prototype creation
Code prototype (Sprint 6)
Code reviews
Deploy imitation chatbot for data collection (Sprint 1)
Start Wed 21/02/18
Finish Tue 8/05/18
25 Feb '18
4 Mar '18
11 Mar '18
18 Mar '18
25 Mar '18
1 Apr '18
8 Apr '18
15 Apr '18
22 Apr '18
29 Apr '18
6 May '18
Kick Off Wed 21/02/18 - Tue 27/02/18
Ideate Wed 14/03/18 - Tue 27/03/18
Prototype Wed 28/03/18 - Tue 10/04/18
Define Wed 28/02/18 - Tue 13/03/18
Sprint 1 Wed 28/02/18 - Tue 6/03/18
Sprint 2 Wed 7/03/18 - Tue 13/03/18
Test Wed 11/04/18 - Tue 24/04/18
Implement Wed 25/04/18 - Tue 8/05/18
Sprint 3 Wed 14/03/18 - Tue 20/03/18
Sprint 4 Wed 21/03/18 - Tue 27/03/18
Sprint 5 Wed 28/03/18 - Tue 3/04/18
Sprint 6 Wed 4/04/18 - Tue 10/04/18
Sprint 7 Wed 11/04/18 - Tue 17/04/18
Sprint 8 Wed 18/04/18 - Tue 24/04/18
Sprint 9 (Poster) Wed 25/04/18 - Tue 1/05/18
Sprint 10 (Showcase) Wed 2/05/18 - Tue 8/05/18
M5 - Ideate Complete Tue 27/03/18
M3 - Define Complete Tue 13/03/18
M6 - Prototype Complete Tue 10/04/18
M7 - Test Complete Tue 24/04/18
M10 - Techlauncher Showcase Tue 8/05/18
M2 - Audit Week #1 Mon 5/03/18
M4 - Audit Week #2 Mon 26/03/18
M9 - Audit Week #3 Mon 7/05/18
M8 - Project Poster Complete Fri 4/05/18
M1 - Kick Off Complete Tue 27/02/18
Client Meeting 1 Wed 28/02/18
Client Meeting 4 Wed 21/03/18
Client Meeting 2 Wed 7/03/18
Client Meeting 3 Wed 14/03/18
Client Meeting 5 Wed 28/03/18
Client Meeting 6 Wed 4/04/18
Client Meeting 7 Wed 11/04/18
Client Meeting 8 Wed 18/04/18
Client Meeting 9 Wed 25/04/18
Client Meeting 10 Wed 2/05/18
Today
^

## Slide 4: Data Collection Channels
  ANU Facebook
  Large sample
  Definitive answer to “Website or Chatbot?”
Poll
  ANU Facebook
  31 responses
  Useful and clear data
  Narrowed project scope
Survey
  APO at Fenner Hall
  Refined survey questions
  Agreement with poll and survey results
Interview
  ANU Facebook
  Limited results
  Questions for Intelligent Search
Imitation Chatbot
  Large unbiased sample
  Contacts
    ANUSA
    Planning and Performance Measurement (PPM)
  Recommended action: Ethics approval
Distributed Survey
✔
✔
✔
✔
✘

## Slide 5: Chatbot, Website, or App?
Poll
Chart: 
| Chatbot | Website | App
Series 1 | 1 | 80 | 18
Survey
Chart: 
| Chatbot | Website | App
Series 1 | 13 | 63 | 24
Platform: Website

## Slide 6: Data collection
Survey generation – show final survey
Results (Just focus on what we’ve gained from the high level perspective)
What we’ve learnt
Positives of current solution | Negatives of current solution | Improvements given
Informative Easy to access and use Convenient layout Studying options | Hard to navigate Incomplete information Outdated courses | Interactive study options Course suggestion Filtering courses Quick preview of courses Consultation services

## Slide 7: Data collection
Poll generation
  Replicated question 1 with different wording
Posting poll to Facebook (with results)
  Posted at optimal time for receiving votes
What we’ve learnt
  (that website is much more desirable; agrees with survey results)
  Strengthens the idea around a website design

## Slide 8: Data collection
Face-to-face interview with an Academic Program Officer at Fenner Hall
Results
What we’ve learnt
  Good news is that we’re seeing a trend with multiple sets of data/results
  Forms a good foundation for the define phase
Main points?: Expert seems most in agreement with survey results, also includes time scheduling could be the main issue for students

## Slide 9: Data collection
Proposition to ANUSA
  Same survey proposed to ANUSA
Results
  Rejected due to importance compared to official surveys

## Slide 10: Infographic
Summarise results with visual representation

## Slide 11: Define phase (Summary)
Challenges faced
Ontology
Indexing
What has been learnt from what has been done (chatbot)
Could mention feedback from audit 1 here (documentation, organisation etc.)

## Slide 12: Planned Features
Intelligent Course Recommendation based on
  Personal interests
  Relevance to degree
AI Enhanced Search for
  Courses by area, title, description, level
  Simple program and course questions
Stretch goals
Interactive Degree Planner
Course Recommendation by
  SELT Reviews
  Opportunity for majors/minors/specialisations

## Slide 13: AI Architecture
Wikipedia Data
Wikipedia-enhanced Course Ontology
Programs and Courses Data
Lucene Connector
Alexa Integration
Intelligent Search
TF–IDF Transform
Elastic Search

## Slide 14: Demo
Intelligent Course Recommendations based on
  Personal interests
AI Enhanced Search

## Slide 15: Next Steps
Wouldn’t keep the plan/schedule too specific; summarise the big goals i.e. when we start creating a prototype and how our ‘new’ schedule will roll out
Might need a slight focus on documentation.