## Slide 1: ANU TechLauncher Sem-1 2018
CourseAI Schedule with Milestones
Kick Off Team introductions TechLauncher induction workshop Kick off meetings with clients at Accenture | Define Deploy fake chatbot on Facebook for data collection (Sprint 1) Prepare and send out survey to ANU students Clean data and prepare statistics for fake chat bot Using the fake chatbot and survey data, decide what functionalities are most important (Sprint 2) | Ideate Brainstorm designs and concepts (Sprint 3) Decide how to combine the functionality that the system needs into a single product. Meet with Accenture to hear their feedback Brainstorm options for tech stack Prototype options for recommendations AI model (Sprint 4) | Prototype Create high level design for the finalised product (Sprint 5) Decide on the tech stack Complete task chunking for first prototype Meet to assign responsibilities in prototype creation Code prototype (Sprint 6) Code reviews | Test Deploy prototype through designated medium (Sprint 7) Prepare new survey for product Deploy survey to product users Collate results of survey Analyze survey results (Sprint 8) | Implement Implement testing result changes Implement any algorithmic optimization Prepare Amazon Web Services or other cloud computing service for handover to client Prepare any required documentation (Sprint 9 & 10)